## Slide 1
May 2023
Luma Change Liaison Meeting

## Slide 2
Introduction
Thank you for being here!
Expectations:
  Please give the presenters your full attention.
  Please utilize the chat functionality (bottom right) to ask questions, or wait until the end of the presentation to come off of mute and ask.
  This meeting is being recorded and will be provided in the follow-up email.

## Slide 3
Agenda
Agenda
Change Readiness Assessment (CRA) 2 Results
Training Update
Supplier Portal Go-live
Hypercare
Cutoff and Freeze Dates
Operational Readiness Program (ORP)
Change Liaison Communications Toolkit
Luma Monthly Showcase
Current Cutover Activity Requests
Upcoming Cutover Activity Requests
Key Takeaways
Notes: Change Readiness Assessment (CRA) 2 Results - Sheena
Training Update - Sheena
Supplier Portal Go-live - Sheena
Hypercare - Sheena
Cutoff and Freeze Dates - Krystal
Operational Readiness Program (ORP) - Diana
Change Liaison Communications Toolkit - Danielle
Luma Monthly Showcase - Danielle
Current Cutover Activity Requests - Elijah
Upcoming Cutover Activity Requests - Elijah
Key Takeaways - Sheena

## Slide 4
Change Readiness
Assessment 2 Results

## Slide 5
Completion Rate: 36% (74%)
Agency Participation: 42/69 (65/69)
Sub-Group Responses
HR: 42 (63)
Finance: 89 (161)
Change Liaisons: 19 (63)
Response Rate and Demographics (CRA #1 results)
Insights
The results outlined below are for the second CRA administered since the move to comprehensive system implementation in late 2022. It was open from April 17th through April 24th.
Moderate overall average increases in each area
Understanding Role/Function Specific Impacts remains the greatest opportunity
Attendance in 2+ WFT events / Change Liaison translated to slightly higher averages
Eagerness for Luma appears to have lowered as go-live approaches
Plan to continue readiness interventions after go-live
Re-evaluate communications strategies/plans to strengthen clarity and impact
Emphasis on Organizational Readiness Program (ORP)
Establish a “Super User” network
CRA 2 Results

## Slide 6
168 Total Responses
= 1 - 2.9 Area of Concern
= 3 - 3.9 On-Track
= 4 - 5 Strength
Key
Overall Average (Change from Last CRA)
Adoption Success Factors
Survey Items
Awareness
When is go-live
Where to find helpful information
3.5
( .3)
Who to contact for support or questions
Programs Luma will replace
General Understanding
Describe anticipated benefits of Luma
Describe objectives and Scope
3.4
( .1)
I understand the need for change to Luma
I feel engaged and informed on Luma activities
Comms about Luma have been effective
Role/
Function Specific Impacts
I am aware of the steps to transition
Describe how my role/daily activities will change
2.7
( .4)
I understand what is expected of me before, after and during the transition
3.4
3.3  3.8
3.3  3.5
3.2  3.4
3.3
3.5  3.4
2.5  2.7
2.7  2.8
4.3  3.9
2.5  2.6
2.1  2.8
2.0  2.6
Readiness to Perform
Employees are looking froward to the changes
I understand skills and knowledge required to
use Luma
2.9
( .1)
My agency has identified and prepared for risks associated with Luma
Employees are willing to embrace change
Leadership Support/ Environment
Management is encouraging me to engage with Luma
Agency leadership openly supports Luma
3.8
( .1)
My Supervisor is advocating the need for change
2.2  2.8
Where to locate support or information
2.9  3.3
2.9  2.6
3.3  3.4
3.0  3.1
4.0  3.9
3.7  3.9
3.8
Change Metric Definitions
Awareness
Employees have heard about Luma and can describe it
General Understanding
Employees can identify what the change means to their agency and to the state
Role/ Function Specific Impacts
Employees know how Luma will affect the processes they work in and their day-to-day activities, and when these changes are happening
Readiness to Perform
Employees have the attitude and ability to operate in the new system and processes and to locate resources for help
Leadership Support/ Environment
Employees feel their leadership is supportive of the Luma transition and is creating the environment to ease that transition
= Increased a level
= Decreased a level
CRA 2 Results

## Slide 7
Overall Avg
Adoption Success Factors
Awareness
3.5
General Understanding
3.2
Role/
Function Specific Impacts
2.7
Readiness to Perform
2.9
Leadership Support/ Environment
3.8
Group Results
Participation in Events
Respondents who participated in two or more events scored higher, on average, on all metrics compared to the overall pool of respondents
Human Resources
Employees within the Human Resource workstream had higher average response scores compared to other stakeholder groups
Finance
Participants with a Finance function reported lowest overall scores out of the four groups examined
Change Liaisons
Possibly due to their role as intermediaries between their agencies and the Luma Project, Change Liaisons scored higher than average on all change metrics except role/functional specific impacts
Average Scores (arrows indicate comparison to overall average)
2 + WFT events (70)
3.7
3.3
2.8
3.0
4.0
Finance (89)
HR (42)
Change Liaisons (19)
3.4
3.3
2.6
2.9
3.9
3.6
3.5
2.7
3.1
3.9
3.7
3.4
2.5
3.0
4.0
CRA 2 Results

## Slide 8
Training Update

## Slide 9
Supplier Portal Go-live

## Slide 10
Supplier Portal Go-live
May 5
Supplier Portal
Go-live
More information regarding the Supplier Portal Go-live will be coming in the following days!

## Slide 11
Hypercare

## Slide 12
Hypercare
What is Hypercare?
The transition period between go-live and ongoing sustainment operations of the Luma Solution
Business as Usual (BAU) sustainment processes are followed with the addition of centralized reporting, tracking, and communications provided by the Luma Hypercare Command Center
  Identify, prioritize, solve, and communicate solution issues and gaps
  Facilitate rapid triage and effective management through the hypercare channels
  Provide clear accountability in tracking, prioritizing, driving of issues/actions
Issue Management
  Provide a period of direct assistance with knowledgeable project team members
  Proactively identify potential points of critical failure and take action to mitigate before the issue arises
Provide Assistance
  Ensure resources are allocated efficiently and are given the right training and support
  Identify any gaps in the above and establish plans & clear owners to close/mitigate
  Provide a tracker to monitor progress toward stabilization using exit criteria
  Regular ticket and issue reporting including resolution/ lessons learned
Path to Steady State
  Establish consistent communication of status to key stakeholders
  Define escalation path for expedited decision-making
Establish Communication
The main objective of hypercare is to stabilize the solution from a people, process, and technology perspective and transition to permanent production support as soon as possible
It will be supported through hypercare with:
Project resources on-site and off-site
Daily status calls for immediate triage support required

## Slide 13
Cutoff and Freeze Dates

## Slide 14
Cut-off and Freeze Dates
The latest updated document now includes information on Interim Processes for all cutoff and freeze dates.
Please continue utilizing the tools in the Service Desk!

## Slide 15
Operational Readiness
Program (ORP)

## Slide 16
ORP Support Session Debrief/Schedule
Upcoming Support
Session Schedule:
April 27th Session at 11 AM
Completed
Over 85 participants
Great questions
Demonstration of the tools:
  Leadership Readiness Checklist
  Operational Readiness Tracker
  Service Desk access to tools
May 25th Session at 11 AM
Upcoming
Review the June/July Readiness Checklist
Readiness Checklists by Role updates
Impact Statement Catalog updates
Be on the lookout for weekly Leadership Readiness Checklist updates!

## Slide 17
Change Liaison
Communications Toolkit

## Slide 18
CL Communications Toolkit
The following tools will be available in the April Change Liaison Communications Toolkit released in the next week. Thank you for sharing them with your agency colleagues!
Table of Contents
Tool # | Description | Slide Numbers
1 | Human Capital Management (HCM) Glossary | 3-4
2 | Frequently Asked Questions | 5-6
3 | Luma Training Resources | 7-8
4 | Luma Showcase Timeline | 9-10
5 | ORP: April Readiness Checklist and Support Sessions | 11-12
6 | Luma Supplier Portal Go-live | 13-14
- | Appendix – Resources, Toolkit Instructions | 

## Slide 19
Luma Showcases

## Slide 20
 | March | April | May | June | July
Monthly Topic | Training Showcase | Cutover and Conversion Workbooks | Reports | Technology – Mingle (formerly Enterprise Dashboard) & Service Desk | Sustainment
SME | Training Team | Cutover Team | Luma OCM | CSC | Sustainment Team
Objectives | Build awareness of training schedule and topics. | Cover cutover freeze dates, and procedures. Support for completing conversion workbooks. | Support agencies with report submissions. | Offer tutorial on how to access Mingle and Service Desk. | Post go-live session to support the adoption of the Luma system.
Date | 3/14 Recording up on YouTube | 4/19 Recording up on YouTube | 5/17 | TBD | TBD
Due to requests for increased touchpoints and greater visibility into the Luma transition, we are planning a series of Luma Monthly Showcase Sessions for Change Liaisons. Each session will be led by a subject matter expert (SME) who will speak on the topic at hand followed by a Q&A. Although these sessions are designed for CLs, they can bring members of their agency who would benefit from learning more about the monthly topic.
Luma Showcases

## Slide 21
Current Cutover Activity Requests

## Slide 22
Current Cutover Activity Requests
May 4
Luma Production Custodial Account Management (CAM)
May 12
Luma Final GHR Org Workbook
May 12
Luma Accounts Payable (AP) Defaults Validation/Update
May 12
Luma Accounts Receivable, Billing, & Interagency Review
May 31
Luma Procurement
Configuration
Workbook
May 8
State Treasurer’s Office Receipt Batch and Distribution
June 15
Luma Approval Workflows Workbook
May 12
Luma Cost
Allocations
Workbook

## Slide 23
Upcoming Cutover Activity Requests

## Slide 24
TBD
Luma FSM/HCM Security Roles
May 22
Luma Asset Management
June 16
Luma CAM
Beginning Balances
Upcoming Cutover Activity Requests

## Slide 25
Key Takeaways

## Slide 26
Thank you!
Danielle Stevens dstevens@sco.Idaho.gov
208-332-8868
Chris Lehosit clehosit@sco.Idaho.gov 208-332-8887
Krystal Griffith
kgriffith@sco.Idaho.gov
208-332-8861
Elijah Stearns
estearns@sco.Idaho.gov
208-332-8871
Sheena Coles
SColes@sco.Idaho.gov
208-334-3100
Alex Doench
adoench@sco.Idaho.gov
208-332-8841