## Slide 1
Change Liaison Meeting
December 9, 2020

## Slide 2: AGENDA
  Change Liaison Spotlight Series
  Project Timeline
  SIT 1 Recap
  SIT 2 Update
  What’s Coming Your Way?
  Lunch & Learns
  Showcases
  KDSR
  Q&A
  Survey
Notes: Hold for Intro:
Thanks again Liaison’s for your time today but more importantly for all of your efforts to ensure Luma is successful statewide. It has become clear during the project that certainly the state agencies have many, yet few similarities. Therefore, it is impossible to create a cookie-cutter model for you to implement in your agency. However, we have come across example after example of seeing you liaisons cater your efforts based on your knowledge of you agency to gain Luma awareness and support. Because of the array of needs and efforts we would like to introduce you to the Liaison Spotlight Series. Our goal is to hear directly from you in a casual setting to spark ideas and future conversations.

## Slide 3
Change Liaison
Spotlight
Central District Health
Managing Pandemic and Luma

## Slide 4
Project Timeline

## Slide 5: Luma Project Timeline
2019 |  |  |  |  | 2020 |  |  |  |  |  |  |  |  |  |  |  | 2021 |  |  |  |  |  |  |  |  |  |  |  | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  | 
8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6
Luma Phase 1 – Finance, Budget, & Procurement
Luma Phase 2 – Human Capital Management & Payroll
Training
Luma Phase 1 Kick-off
Discovery & Preparation
Enterprise Design
Project Team Training
Design Updates
User Acceptance Testing
Go-Live
Budget Go-Live
Sprint 1-3
Technical Design (FRICE-W)
Mock Data Conv. 1 & 2
System Integration Testing 1 & 2 (SIT)
Training Dev.
Plan
5
RUN
DELIVER
IMAGINE
RUN
DELIVER
IMAGINE
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Parallel PR 1 – 3 (S.I.T.)
HR/PR Go-Live
WFM Go-Live
Luma Phase 2 Kick-off
Discovery & Preparation
Project Team Training
Enterprise Design Update
Technical Design (FRICE-W)
Sprint 1-3
User Acceptance Testing
Mock Data Conv. 1 & 2
Design Updates
Training Dev.
Training

## Slide 6
System Integration Testing (SIT)
6

## Slide 7
System Integration
Testing (SIT 1)
System Integration
Testing (SIT 2)
Phase 1 Test Cycles
Sprint 1
User Acceptance
Testing (UAT)
Confirms that business processes work as designed across an integrated set of modules and applicable FRICE-W components.
Involves a second execution of the integration test plan with a second run of conversions, additional FRICE-W components, and additional configurations identified in SIT1.
Validates that baseline configuration functions as designed and yields expected results.
Objective
User simulation confirms that individuals can perform their jobs and provides a “day-in-a-life” experience to the user before production go-live.
Sprint 2
Sprint 3
Validate that configuration for year end close function as designed and yield expected results.
Validate any configuration adjustments as a result of Sprint review/retrospective (week 4 of Sprint 2).
Duration
June 2020
July 2020
Aug – Sept 2020
Sept – Nov 2020
Jan – Feb 2021
Spring 2021
The intention of different testing cycles is to begin with testing of discrete functionality, then progress through to end-to-end business scenario testing.
Where are we Now?

## Slide 8
System Integration Testing (SIT) 1 Recap
194 State Employees
From 20 Agencies
On
Ran
766 Unique
Scripts & Scenarios
1,920 Tests
SIT 1 Testing Summary
No Run
346
Passed
1856
Failed 1
Not Completed 62
Blocked
1
0
500
1000
1500
2000

## Slide 9
System Integration Testing (SIT) 2 Update
The Luma Project Team has identified which agencies will be asked to participate in SIT 2.
An initial communication asking for testers and availability has been sent out to each of these agencies.
Agencies who are unable to participate in SIT 2 will be invited to participate in User Acceptance Testing.
User Acceptance Testing is slated to begin in February of 2021.

## Slide 10
What’s Coming Your Way?

## Slide 11
The Luma Project Team is in the process of gathering information from Agencies on any cost allocations that they currently do.
The purpose of this survey is to gather a detailed list of allocations and brief descriptions of each, so that the team can have a complete detailed inventory of Agency cost allocation needs.
This workbook has already been distributed to Agencies recently, and we would appreciate your feedback by December 17th, 2020.
Cost Allocation Survey

## Slide 12
The Luma Project Finance team will be asking Agencies to complete a workbook to capture all of the information required for leases, which will then be uploaded through a tool in Luma called LeaseQuery.
The email with the upload template can be expected soon. You will likely need assistance of someone that is familiar with your Luma Chart of Account buildout.
The team estimates to have leases from approximately 50% of all Agencies uploaded to LeaseQuery by System Integration Testing 2, taking place in January 2021.
Agency Leases

## Slide 13
The Luma Project Management team is currently preparing for Phase 2 Project Staffing.
Controller Woolf and the Agency Advocates will be reaching out to Agency directors to request personnel to serve on the Luma project team for Phase 2 implementation.
Employees are selected based on their institutional knowledge and hands on experience with current state systems, processes, and functionality.
Phase 2 Staffing Requests

## Slide 14
Asset Management Workbook
The Luma Project Team will be asking Agencies to compile and certify that their assets are true and accurate for when the team converts them to Luma Asset Management. The Luma Project Team is also asking Agencies to provide additional field data. Instructions on to complete the workbook will be provided
This workbook will be sent to agencies next week with an anticipated return date being EOD on January 8th, 2021.

## Slide 15
Luma
Lunch & Learns

## Slide 16
An opportunity for a a quick overview of Luma topics and demos of modules. These will be from 12:00-1:00 PM 2x a month. The link to register for these Lunch and Learns will be distributed via Agency Advocate or in Monthly Newsletters. Invitations for the Lunch and Learn will be sent to those who register as well as agency directors and Change Liaisons for distribution.
Upcoming Lunch & Learn Dates | Lunch & Learn Topics
December 15th & 17th | New Terminology in Luma
January 19th & 21st | Expense Management
February 16th & 18th | Budget & Upcoming Training
Luma Lunch & Learns

## Slide 17: Luma Showcases

## Slide 18
A series of Showcases will facilitate awareness, understanding and familiarity with the Luma System and benefits for Agencies and users.
Date & Time | Topic
Friday, December 11th ¦ 1:00-2:00 PM | High-Level Overview and Demonstration of Navigation in Luma
Monday, December 14th ¦ 1:00-2:00 PM | High-Level Overview and Demonstration of Navigation in Luma
Luma Showcases

## Slide 19
Please share this information or engagement opportunities with your Agency
Preparing Agencies for Success Before and After Infor CloudSuite Go-Live
KNOW
DO
SHARE
REPORT
System Integration Testing 2 (SIT2): SIT2 will begin January 11th and agency involvement will begin October 18th. Roughly half of all state agencies have been invited to participate in SIT 2 and there is no limit on the number of testers for each of the predefined roles.
Agencies will have another opportunity to participate with User Acceptance Testing prior to End User Training.
Phase 2 Staffing: Luma Project leadership will begin meeting with Agency leadership from various agencies to request staff to participate on the Luma project team for Phase 2 project activities.
Agency Leases Workbook: The Luma Project Finance team will be asking Agencies to complete a workbook to capture all of the information required for leases, which will then be uploaded a tool in Luma called Lease Query. The project team is working on creating this workbook and hopes to have it ready by early January.
Read Luma Project news and updates in this column.
Meet with employees and leadership in your agency to discuss these messages or action items.
Chart of Accounts Default Workbooks & Payroll Crosswalk Workbooks: Workbooks are due January 5th for any Cohort 1-4 agencies who would like to utilize this data in SIT 2 testing.
Cost-Allocation Workbook: The Luma Project Team will be gathering information from Agencies on any cost allocations that they currently do. The team will be asking Agencies to list the allocations and provide a few details and a brief description of each, so that the team has a complete inventory of the need that exists across all agencies. The workbook to gather this information should be expected around the end of November.
Asset Management Workbook: The Luma Project Team will be asking Agencies to compile and certify that their assets are true and accurate for when the team converts them to Luma Asset Management. The Luma Project Team is also asking Agencies to provide additional field data.
Newsletter: Please share the monthly newsletter with your colleagues!
Luma Lunch & Learns:
Luma Showcases:
Welcome to Luma: Please distribute the Welcome to Luma infographics to your agency staff.
Infographics can also be found here:
Report feedback to the project team or complete action items the Luma project team is requesting from your agency.
AR Document Management: Please ensure your agency has responded to the three Accounts Receivable questions.
Communications Manager: As we get closer to go-live we want to ensure we are getting messages out to every state employee. To this end, please send contact information for any communications personnel within your agency.
Internal Meetings: Please let us know if you have an upcoming internal meetings that we can present to your staff! We want every state employee to know about the Luma, the changes coming, and exciting benefits of a modern system.
Luma Newsletter #20
December RSVP
December RSVP
Infographics
December 9th, 2020

## Slide 20
Questions
20

## Slide 21: Resources
December Lunch & Learn RSVP:
https://app.smartsheet.com/b/form/eee92ab46c4f40ec873a2d4f9845fc72
December Showcase Registration:
https://app.smartsheet.com/b/form/8b59381b30d24a4182a423a91851789a
Luma Newsletter:
System Integration Testing (SIT) Cycle 1 Recap (mailchi.mp)
Welcome to Luma Series:
https://www.sco.idaho.gov/LivePages/luma_-welcome-to-luma-series.aspx
Post-Change Liaison Meeting Survey:
https://app.smartsheet.com/b/form/2d9b750ab38d488b9c9cab37de90b98d

## Slide 22
Thank You for Coming!
22
Mackenzie Reathaford
mreathaford@sco.Idaho.gov
208-334-3100
Luma: luma@sco.idaho.gov
Heath Ribordy hribordy@sco.Idaho.gov
Danielle Blackmer dblackmer@sco.Idaho.gov
Chris Lehosit clehosit@sco.Idaho.gov
Tina Fuller tfuller@sco.Idaho.gov
Alex Doench
adoench@sco.Idaho.gov
208-332-8841